购买合同

Purchase Contract

| 工程名称： Project Name: | 东部华侨城大侠谷山洪暴发项目表演制作以及特技硬件采购 Purchase of software production and hardware for stunt show in the Flood Burst project of Knight Valley in OCT EAST |
| --- | --- |
| 工程地点： Project Site： | 深圳盐田区东部华侨城 OCT EAST, Yiantian District, Shenzhen |
| 合同编号： Contract Code： | 总字-3290 其他-554 Sum No.- 3290 Others No. -554 |
| 发包人： Contractor: | 深圳东部华侨城有限公司 Shenzhen OCT EAST CO., LTD. |
| 供应商： Supplier: | 美国泛美亚娱乐机构 Mirage Entertainment |
| 签订日期： Signing Date: | 2008年5月 # June 6, 2008 |

发  包 人： 深圳东部华侨城有限公司 （买方）

Contractor:  Shenzhen OCT EAST CO., LTD. （Buyer）

供  应 商：Mirage Entertainment（卖方）

Supplier ： Mirage Entertainment（Seller）

根据《中华人民共和国合同法》的规定，买方特此向卖方购买山洪暴发项目软件制作以及特技硬件，包括所有硬件的供应、运输与安装调试监督等。

双方协商以下条款，共同遵守。

Under the Contract Law of the People’s Republic of China, the Buyer hereby buy the software production and hardware for stunt show in the Flood Burst project from the Seller, covering the production, shipment and installation and commissioning supervision of all the hardwares. The parties hereto, in consideration of the above recitals and the mutual terms and covenants, contained in this Contract, agree and follow as follows:

The Seller shall carry out and complete the works in a workmanlike manner and in conformity with the highest standards of quality and safety demanded by of ASTM 1487- 98 or CSA Z614 98 and ASTM F2376-06. and related standards and regulations of PRC in relation with the hardware of the Contract.

卖方应该以认真负责的工作态度，按照ASTM 1487- 98 或者CSA Z614 98 以及ASTM F2376-06标准规定的最高质量和最高安全标准的限定以及和本合同硬件相关的中华人民共和国标准或规范规定来履行并完成其工作。

一、卖方的工作范围：

ARTICLE 1 Work Scope of the Seller

- 软件制作

- Software production

具体工作范围见附件1

Detailed work scope referring to annex 1.

1.3合同价格：RMB5,500,000元（大写:伍佰伍拾万人民币整），其中￥1,100,000人民币为软件制作费；￥2,800,000人民币为进口设备的费用（CIF盐田）；￥1,600,000人民币为中国制造设备部分的费用（出厂价格）。以付款当日美元兑人民币的汇率以美元支付。

1.3 Contract	Price: RMB5,500,000 (in words five million five hundred thousand RMB) in total, among which RMB1,100,000 is for the software production, RMB2,800,000 (CIF Yantian) for the imported hardware and RMB1,600,000(ex-work) for the made-in-China hardware . The payment is too made in US dollar and the exchange rate is subject to the rate from Yuan to US dollar on the date of transfer.

1.4时间安排：详见附件2。.

1.4 Schedule: refer to annex 2.

1.5 Buyer is required to give the Seller a thirty (30) day written notice if the set construction completion and specialized OCT effects installation are behind schedule as listed in “Annex 2 Schedule”. The notice will stipulate how many days the construction and installation will be delayed. The Seller will then revise their installation of special effects, stunt and specialized equipment. They will revise their rehearsal schedule and the opening day of the show accordingly to the number of delayed days supplied by the Buyer.

二、付款条件：

ARTICLE 2 TERMS OF PAYMENT

Payments will be made in the following terms:

合同约定费用按以下方式支付：

（一）软件制作部分付款 Payment term for software production

软件制作费的全部，即￥1,100,000人民币在签订本合同签订后十个工作日内收到以下单据后支付。

All software production fee, i.e.￥1,100,000.00, shall be paid within 10 working days after the Buyer has received the below documents upon the signing of the Contract.

A)注明应付金额、合同编号、设计人银行资料的正规发票

A) Regular invoice indicating the payable amount, contract number and Designer’s banking information

(二) 国产硬件设备部分付款 Payment terms of Make-in-China hardware

1．￥800,000RMB在收到以下单据后十个工作日内电付。

1. ￥800,000RMB will be payable by telegraphic transfer within ten working days upon receiving of below documents.

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. 金额为￥800,000RMB的履约保函, 保函有效期在货物到达买方现场后自动失效。

B. A performance guarantee with a value of ￥800,000RMB, which shall automatically expire after the goods arrives at Buyer’s site.

2．￥500,000RMB在收到以下单据后十个工作日内电付。

2. ￥500,000RMB will be payable by telegraphic transfer within ten working days upon receiving of below documents.

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. A confirmation certificate issued by the representatives of both parties confirming that the manufacturing of the goods are completed.

B. 双方代表签字的货物已经生产完毕的确认书

最迟出厂期：2008年6月20日

Latest Date of ex-work: June 20, 2008

3．￥100,000RMB在收到以下单据后十个工作日内电付。

3. ￥100,000RMB will be payable by telegraphic transfer within ten working days upon receiving of below documents.

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. A confirmation certificate issued by the representatives of both parties confirming that the installation and commissioning of the goods are completed.

B. 双方代表签字确认中国制造货物的安装调试已经完毕的证明

4．￥200,000RMB在收到以下单据后十个工作日内电付。

4. ￥200,000RMB will be payable by telegraphic transfer within ten working days upon receiving of below documents.

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. A quality confirmation certificate issued by the representatives of both parties confirming that the made-in-China goods operate properly in the warranty period.

B. 双方代表签字的质量确认书确认中国制造部分货物在保修期内能够正常运作。

（三）进口部分设备付款 Payment term for imported hardware

3.1 The first payment: ￥850,000RMB shall be paid to the Seller by TT within Ten (10) working days after signing the contract and upon Buyer’s receipt and verification of the following documents presented by the Seller.

3.1合同签订、卖方提供下列单据，并经买方审核无误后，买方不迟于十五（15）个工作日将￥850,000RMB电汇付款。

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

B. A performance guarantee with a value of ￥850,000RMB, which shall automatically expire ten (10) days after the arrival of the goods at Yantian port at Shenzhen, China. This should be taken out of contract…

B. 金额为￥850,000RMB的履约保函, 保函有效期在货物到达中国深圳盐田港15天后自动失效。

预付款保函是电开；保函失效地点在保函提供方银行；在卖方没有履行合约时即见索即付。卖方在发出正式保函之前需先传真一份草稿给发包人确认。

The advance payment bond must be issued by telegraph. The expiration place of the bank bond shall be the issuing bank and the bank bond shall be conditional against the Seller’s non-performance and would be payable at first demand. The Seller shall fax the draft bank advance payment bond to the Developer for confirmation before opening a formal bond.

(3.2 should be taken out of agreement)

3.2 Within thirty (30) working days after the execution of this contract, the Buyer shall issue irrevocable Letter of Credit in favor of the Seller valuing ￥1,950,000RMB.

3.2买方需于本合同签订后的三十（30）个工作日内开出金额为￥1,950,000RMB、以卖方为受益人、不可撤销的信用证。

The irrevocable Letter of Credit shall be made as following payment schedule:

该不可撤销的信用证依下列方法付款：

3.2..1 合同货物接受后的支付

收到卖方提供的下列单据和资料后，即以不可撤销即期信用证方式付给卖方货款的￥650,000，上述单据和资料应被查实有效。

3.2.1.Payment after acceptance of goods

￥650,000 will be payable to the Seller by means of Irrevocable Letter of Credit at sight against the following valid documents after checking.

最迟发货期：2008年6月1日

Latest Date of Shipment: June 20, 2008 (This entire projects schedule is all determined on receipt of first payment. This contracts timeline and delivery schedule is solely based on Mirage Entertainment receipt of TIMELY payments. If the payments do not follow the timeline then each day a payment is late the project delivery schedule moves back one day also.)

发货目的地：盐田

Shipment to: Yantian

部分/转运：不许分批发货

Partial / Transshipments: no partial shipment is allowed

卖方提供单据和资料：

Documents to be presented by the Seller

A．全套联运以及港到港运输提单正、副本各三份；注明船运人、数量、空白背书、运费已付的、从美国到中国深圳和货物说明：特技表演硬件。

A.Full set of the original of bill of lading for Combined Transport and Port to Port Shipment in three (3) originals and in three (3) copies.

- Shippers load and count – blank endorsed- Freight Prepaid – Shipped on board –

From USA to Yantian port, China

Description of goods: ‘hardware for stunt show’

B．保险凭证正本2份，复印件3份。

B. Certificate of insurance in two (2) originals and three (3) copies.

C. 签发的商业发票一式五份（发票注明支付金额和价格清单）；

C. Five (5) signed original commercial invoice (indicate the payable amount and the price in the invoice.)

D．详细的装箱单正本一份，副本五份，注明装箱号码和相应的发票日期；

D. One (1) original and five (5) copies of detailed packing list indicating the weight, number and corresponding invoice date.

E．由生产厂家签发的质量合格证正本一份、副本五份；

E. One (1) original and five (5) copies of certificate of quality issued by the Manufacturer.

F．生产厂家所在国的有关机构或机关签发的产地证书正本一份、副本五份；

F. One (1) original and five (5) copies of Certificate of origin issued by relevant institutions or authorities in the country whether the manufacture is located.

G．装船后卖方立即通知买方的传真一份（最晚2个工作日内）。

G. One copy of fax to Buyer advising shipment immediately (latest in 2 working days) after shipment is made.

H. 详细货物价格（含单价、数量以及总价）；

H. Detailed price list of the goods(including the unit price, quantity and total price)

3.2.2 合同货物到达现场后的支付

3.2.2  Payment after arrival of the goods at site

货物到达现场后买家以信用证方式付给卖方货款￥500,000。

￥500,000 of the contracted price, shall be paid by letter of credit after the arrival of goods on site.

卖方需要提供的资料如下：

Documents presented by the Seller:

A. 双方法人代表签署的货物到达现场证明原件1份，见附件2。

A. One (1) original of certificate letter which is signed by the representatives of the Seller and the Buyer to show the goods have arrived the site. Refer to the Appendix 2

B. 签发的商业发票一式五（5）份（发票注明支付金额）。

B. Five (5) original signed commercial invoice (indicate the payable amount in the invoice).

3.2.3安装完毕后的支付

3.2.3  Payment after installation of the goods

安裝调试后，买方在收到卖方提交的下列单据审核无误后，买方以信用证给卖方支付￥450,000。

After completion of commissioning, the Buyer shall pay the Seller ￥450,000 by LC upon the arrival of the below documents confirmed by the Buyer.. (Brad likes the LC)

卖方需要提供的资料如下：

Documents presented by the Seller:

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. A confirmation certificate issued by the representatives of both parties confirming that the installation and commissioning of the imported goods are completed.

B. 双方代表签字的进口货物的安装调试已经完毕证明

3.2.4质保金的支付

3.2.4  Warranty Payment

买方在收到卖方提交的下列单据审核无误后，买方以信用证给卖方支付￥350,000。

the Buyer shall pay the Seller ￥350,000 by LC upon the arrival of the below documents confirmed by the Buyer..

卖方需要提供的资料如下：

Documents presented by the Seller:

A. 签发的商业发票一式五（5）份（发票注明支付金额）；

A.  Five (5) original signed commercial invoice (indicate the payable amount in the invoice)

B. A quality confirmation certificate issued by the representatives of both parties confirming that the imported goods operate properly in the warranty period.

B. 双方代表签字的质量确认书确认进口货物在保修期内能够正常运作。

2.3 如果卖方不能按期提交第2.2.1条规定的单据，因此在卸货港所发生的一切费用（包括但不限于保管费和过期罚款）均由卖方承担。

2.3 If the Seller cannot present the documents stipulated in the clause 2.2.1. on time, all the charges occurred in the discharging port (including but not limited to the storage and over due penalize) will be borne by the Seller.

2.4如果合同规定的税费、预定的违约金和/或损害赔偿金应由卖方支付，买方有权从应支付给卖方的款项中扣除。

2.4 If the tax, the agreed compensation of breach of contract and/or the damage compensation which shall be borne by the Seller, are not paid by the Seller, the Buyer has the right to deduct the amount from the payment to the Seller. (Mirage pays no Chinese taxes or duties/ This is the sole responsibility of OCT EAST.)

2.5 If the buyer is late with any payments as stated and listed in the Article 2 Terms of Payment, then the Buyer shall pay 500USD per day since the day delaying fulfilling the obligation except for due to the force majeure (include an act of God, war, riot, earthquake, act of public enemies, actions of governmental authorities of for any other reason beyond reasonable control and expectation). This amount is limited to 5% of the total contract. Also for ever day a payment is late to the Seller from the Buyer this project will be delayed by the same amount of days according to the receipt date of the late payment.

三、税和关税

ARTICLE 3   TAXES AND DUTIES

3.1买方应承担本合同货物在中华人民共和国境内的税务机构因本合同硬件设备系统进口、安装而征收的任何税金及费用。

3.1 The Buyer have to bear the duties and charges incurred by importing and installing the batch of hardware equipments stipulated in the contract, which are imposed by the tax institution of People’s Republic China.

四、 交货

ARTICLE 4 DELIVERY

4.1 货物提供范围及数据和交货内容按照附件1 的内容。

4.1 Scope of delivery, data and delivery content shall refer to appendix 1.

4.2如果合同货物在运输过程中丢失和/或损坏，卖方应协助买方向保险公司申请赔偿或为买方利益向保险公司提出索赔。

4.2 If the contract goods is lost and/or damaged in the course of transporting, the seller shall help the buyer to apply to compensate for or lodge a claim against insurance company for the interests of buyer to the insurance company.

五、货物的质量保证

ARTICLE 5  QUALITY GUARANTEE OF GOODS

5.1 卖方保证所供货物是全新的和未曾用过的产品。

5.1 The Seller shall guarantee all the goods provided are totally new and never been used.

5.2 卖方保证所供的货物为原产地生产，并提供产原产地证明。

5.2 The Seller shall guarantee all the goods are made in the origin and the Seller shall provide Origin Certificate.

5.3如未经卖方的书面同意，买方不能对材料进行技术改动。

5.3 The Buyer is not allowed to do any technical changes to the materials without a written permission from the Seller.

5.4 质保期内，如产品出现因设计、材料、工艺等缺陷导致的使用故障，卖方同意无条件免费及时解决。

5.4 The Seller shall repair the product without any charge if the products fail to function properly caused by design, material and art craft ect. in the quality guarantee period.

5.5  卖方应确保其正在制造的或已完成的设备标识清楚明确，买方享有在任何时间查看卖方工作的权利。与该查看相关的费用由买方负责。

5.5 The Seller shall ensure that the equipment under fabrication or completed by the Seller shall be clearly identified. The Buyer reserves the right to inspect the works at any time. The cost for such an inspection will be borne by the Buyer.

六、违约责任

ARTICLE 6  DEFAULT RESPONSIBILITY

6.1如果卖方不能按约定时间交货的，则从迟延交货之日起，每日按不能交货部分货值的千分之二向买方支付违约金；罚金不超过货物总值的5%。

6.1 Should the Seller fail the delivery on the due date, the Seller shall pay 2/1,000 value of the product in delivery per day from the overdue date. This amount is limited to 5% of the total contract value of the goods. Should the buyer fail to deliver the set completion and its specified effects listed in Annex 1 Delivery Scope by the due date, the buyer shall pay all additional cost occurred by the seller for these delays. These cost will included the all airline flight change fees / additional and extended time for installers, staff and Chinese staff salaries, fees and expenses.

6.2如果卖方提供的硬件系统、配件或其他应交付物数量、质量不符合合同规定的，则买方有权拒收，卖方除应在买方同意的期限内继续完成交付，还应向买方承担本条第1款迟延交货的违约责任。

6.2 Should the Seller’s delivery of hardware, spare parts, and other stuff due to delivery be not consistent with what stated in the contract in terms of quality and quantity, the Buyer reserve the right to reject the delivery. The Seller shall complete the delivery within the period agreed with the Buyer and the Seller shall pay relative penalty due to the late delivery according to the above-mentioned 6.1 clause.

6.3买方需要提前三个星期以发出书面通知卖方派出监工人员到达施工现场。除不可抗力外（天灾、战争、火灾、暴乱、地震、公乱行为、政府行为等超出各方控制和预料的原因），如果卖方不能按约定时间履行约定的安装、监督等技术支持义务，则从迟延履行该义务之日起每日按美元500元向买方支付违约金。该数额不超过货物总值的5%

6.3 The Buyer shall inform the Seller to assign supervisor to be on site in writing form three weeks in advance. Should the Seller fail to provide necessary customer services in term of fixing, supervision, and any necessary technical support within the time agreed by both parties, the Seller shall pay 500USD per day since the day delaying fulfilling the obligation except for due to the force majeure (include an act of God, war, fire, riot, earthquake, act of public enemies, actions of governmental authorities of for any other reason beyond reasonable control and expectation). This amount is limited to 5% of the total contract value of the goods.

6.4卖方在运输过程中应向保险公司以买方为受益人(由卖方背书给买方，原始保单将随信用证文件邮寄给买方)按合同设备价格的 110%投保一切险、战争险，并表明可在中国索赔，且不得含有免赔条款。卖方同意尽全力协助买方向保险公司索赔。

6.4 The Seller will cover 110% of the equipment price against all risk, war risk during shipping time. The Seller will endorse the insurance to Buyer, original certificate will be delivered with LC documents. The Buyer shall be the beneficiary of the insurance. It shall indicate that the claim can be made in China, and exclude any clauses of claim-exemption. The Seller will extend its utmost assistance to the Buyer in its claim against the insurance company.

Article 7	Inspection and Claims

第七章  检验和索赔

7.1 Buyer shall have the right to inspect the goods prior to them leaving the factory. Buyer’s said inspection shall not delay the shipping date as set out in the Delivery Schedule.

7.1  买方有权在货物出厂前检验货物，买方不得因检验而导致延误装运交货期。

7.2 Under the written notification from the Buyer, if the Seller does not fulfill any obligations stipulated in this contract during the design, manufacture, inspection, installation, function test and warranty period, the Buyer has right to take the following remedy measures to claim for compensation from the Seller. The amount has to be specified and mutually agreed upon by both Parties.

7.2	如果卖方在设计、生产、检验、安装、性能测试和保修期等过程中，在买方的书面通知下仍未能履行本合同规定的任何义务，买方有权采取下列补救措施向卖方提出索赔。

7.2.1 The Seller shall bear the cost for repairing the defective equipment of the contract or remedy the defect and be responsible for any cost caused by incoherence of the equipment to contract specifications. If the Seller fails to send the engineers or necessary parts to the site within 14 days and if the ride could not operate properly (with the exception of long lead time spare parts), then the Buyer reserves the right to claim compensation based on the rate of USD500/day from the Seller, but limited to a maximum of USD15,000, AND as required by the circumstances, the Buyer has the right to remove the defect or any incoherence to the contract specifications, all the related cost shall be at the Seller’s expense.

7.2.1卖方将负担修理有缺陷的合同设备或消除合同设备的缺陷或与合同规定不符而产生的费用。根据实际状况需求，如果设备不能正常运行而且如果卖方不能在14天内派遣技术人员或所需要的零配件（需要长时间取得的零配件除外）到工作现场，那么买方有权要求卖方按照USD500美元/天的标准给买方赔偿损失，最多不超过USD15,000美元。而且，根据情况需要，买方有权自行消除该缺陷或与合同规定不符之处，因此产生的费用由卖方承担。

7.2.2 The Seller shall bear the costs of defective parts’ or components’ replacement, as well as error technical documents’ corrections and missing parts of the contract equipment. The Seller guarantees the quality of the new replacement. The warranty for any replacement part shall be 12 months from the date of completion of replacement. The rights and responsibilities under the warranty for the newly replaced part shall not extend to the remainder of the equipment. The Seller will send the said replacement or supplement to the site for free and take all risks, and shall send the urgent needed parts to the site via air-express.

7.2.2 卖方将负担因更换有缺陷的合同设备的部件或错误的技术文件或补充设备缺失部件或缺失技术文件而产生的费用。卖方保证替换品的质量。替换品的保修期应为替换完成之日起的12个月，新替换品保修期下的权利和责任不应延伸至设备的其他部分。上述替换品或补充品由卖方自行负担运送到工作现场的相关费用和风险，紧急需要的部件应空运到工作现场。

7.3 If the Seller does not make a reply within 14 days after receiving the notice of claims from the Buyer, the claims will be taken as accepted by the Seller. If the Buyer does not make a reply within 14 days after receiving the notice of claims from the Seller, the claims will be taken as accepted by the Buyer.  Any claim shall be sent to other party by DHL.

7.3  如果卖方在接到买方的索赔通知后14日内未予以答复，该索赔被视为卖方已经接受。如果买方在接到卖方的索赔通知后14日内未予以答复，该索赔被视为买方已经接受。所有的索赔通知必须由特快专递方式传递(DHL)。

ARTICLE 8	PASSING OF RISK AND OWNERSHIP

八、风险及产权转移

8.1 Notwithstanding the Seller’s warranty obligations, immediately after crossing the shipboard at the CIF Shenzhen Yantian port of shipment, the Buyer will bear any and all risks of loss of or damage to the Equipment.

8.1 与卖方担保责任无关，一旦设备在CIF深圳盐田港越过船舷之后，买方将承担所有设备遗失或损坏的风险。

8.2 The Title to the Equipment, or parts thereof, to be delivered to the purchaser pursuant to this Agreement shall pass to the Buyer at the time the Buyer has paid for ride equipment delivered to the US port ready for shipping. After acceptance of the Equipment and payment in full thereof, the Seller will deliver an appropriate Bill of Sale or other instrument of title, conveying title to the Equipment to the Buyer, free and clear of any lien or encumbrance whatsoever, to document the passage of title.

8.2 按照本协议交付给买方的设备或部件的所有权应在买方已支付了运送到买方指定的中国港口的设备的费用时转移至买方。在设备验收及全额付款后，卖方将递送一份适当的销售票据或其他有关所有权的文件，将该设备的所有权转移至买方，没有任何其它留置权或阻碍以证明所有权的转移。

(8.3 should be taken out of agreement applies to a ride or attraction- does not apply to a Live Stunt Show)

8.3 Upon delivery of the Equipment within the meaning of Article 3, the Buyer will at its own cost, notwithstanding any insurance purchased by or on behalf of the Seller or procured according to other provisions of these General Conditions, insure the Equipment against all standard risks. This insurance will be continued until the Buyer has signed the Certificate of Acceptance. No public passengers are allowed to be carried by the ride without the written permission from the Seller before signing the certificate of acceptance letter.

8.3 与所有由卖方购买或代表卖方购买或根据这些通用条款获得的任何保险无关，一旦根据第3章条款设备交付发运，买方应自行支付费用，保证设备不受任何普通风险。相关保险将持续到买方已签署验收证明。在双方没有签署接受证明书之前，买方不可以在没有获得卖方书面许可之前运行设备对外载人。

ARTICLE 9    CHANGES

九、更改

9.1 Any modification, adjustment or addition to the Contract must be agreed to in writing by the Parties.

9.1 对本合同的任何更改、调整或添加必需经双方书面同意。

9.2 Changes to the scope of the Contract requested by the Buyer are subject to acceptance in writing by the Seller. The price, performance, delivery schedule, planning and other pertinent provisions of the Contract will have to be adjusted by mutual and written agreement of the Parties prior to implementation of the change.

9.2 买方要求的合同内容的修改需由卖方书面同意。有关价格、性能、交货日程、设计及其它合同有关条款的修改，应在修改执行前由双方进行商讨且书面同意。

9.3 The Seller may modify the Equipment or Services under the approval from the Buyer if such modification does not adversely affect the form, fit, function, performance or the technical soundness of the Equipment, or the Delivery Schedule.  Before modifying the Equipment or Services, the Seller must present the proposed modification in written to the Buyer for review and approval. Without the Buyer’s approval, the Seller shall not modify the Equipment or Services.

9.3 卖方可在买方批准同意的情况下更改设备或服务，这种更改不能对设备的形式、装配、功能、性能或技术可靠性或交付期有负面影响。卖方在需更改设备或服务前，必须书面向买方提交更改方案和依据供其审批，卖方未经买方批准不得更改设备或服务。

ARTICLE 10   PROPRIETARY INFORMATION AND CONFIDENTIALITY

十、知识产权与保密

10.1 The offer made by the Seller, the Buyer owes the drawings, calculations, descriptions, patterns, tools and all other technical documents, but all these materials made or supplied by the Seller shall remain the intellectual property right of the Seller, even if the Buyer is charged for these materials.

10.1 尽管买方为其相关材料已支付了费用，但卖方所提供的提议、图纸、计算、描述、图案、工具及其它技术文件的知识产权仍属于卖方。

The Buyer may retain copies of these documents mentioned in this article solely to be used for the maintenance and operation of the Equipment.  The Seller shall supply, at the Buyer’s expense, additional copies of the documents as may be reasonably required by the Buyer for that purpose.

买方可以持有本条款中所述文件的副本但仅限用于设备操作和维护。在买方承担费用的情况下，如果买方的要求合理，则卖方将为买方提供上述文件的额外副本。

11.2 The Buyer and the Seller shall treat any information relating to the Contract as strictly confidential, and will ensure that no data concerning the offer, the Contract, the methods of fabrication and/or construction are copied, revealed to third parties, made public or otherwise used without the other party’s express prior written consent.

11.2 有关本合同的所有信息，买卖双方应严守机密，并保证有关该报价、合同的资料、制造和/或施工方法不被复制、不被透露给第三方或在没有得到对方预先书面许可前不被使用。

11.3 The Seller shall indemnify the Buyer against all third party claims of infringement of intellectual property rights arising from use of the Goods, Services or any part thereof in the PRC.  In case any third party brings a charge of infringement, the Seller shall take up the matter with the third party and bear all legal and financial responsibilities, which may arise.

6.3卖方应该使买方不受所有第三方的、因在中华人民共和国使用货物、服务或货物或服务的任何部分而产生侵犯知识产权的索赔损害。如任何第三方提出侵权指控，卖方应与该第三方处理该事项并承担可能产生的所有法律和经济责任。

十一、其 他：

ARTICLE ELEVEN   MISCELANEOUS

11.1本合同及附件采用中、英文字两种版本，一旦发生冲突，中、英文具有同等法律效力。若需要仲裁，由中国对外贸易促进会仲裁委员会仲裁。

11.1 This contract and Annexes have both Chinese and English edition. Should there be any disputes about the contract the English edition supersedes over the Chinese.  The arbitration will be based on the China International Trade Arbitration Committee.

11.2 任何仲裁条款都不能阻止任何一方要求法庭调解。

11.2 An arbitration clause does not prevent any part from requesting interim or conservatory measures from the courts.

11.3 硬件安装期间，卖方需免费提供安装监理，直至所有硬件正常运作。监理期间买方提供和安排食宿。

11.3 During the installation of all the hardware, the Seller shall provide installation supervision until the normal operation of all the hardware, the Buyer will pay and arrange the accommodation and food for the supervisor at its own cost.

Before the Seller sends its technical staff to supervise at the Buyer’s site, a written confirmation from the Buyer is needed. All crane, electricity, foundation, machinery and man-power requested for the installation of the Ride (as listed in the scope of delivery), will be organized by the Buyer at the cost of the Buyer.

卖方派驻现场的技术人员在派驻现场指导前，须征得买方的书面同意。所有因安装设备(供货内容所列)所需要的起重设备、电力、基础工程、机械、以及施工队伍，由买方组织、费用由买方承担。

11.4  本合同由买、卖双方法定代表人或其委托代理人签字盖章后立即生效。

11.4 The contract is to be executed from the date on which the duly authorized representatives of the parties sign and seal the contract.

11.5 本合同自签署后壹年内有效。

11.5 The contract is valid for 1 year after signing the contract.

11.6 本合同用中英文两种语言书写，一式六份，甲、乙双方各执三份。

11.6 This Contract is written in both English and Chinese. Each party holds three.

（本页无正文）

双方接受、同意并签署：

| THE BUYER买方 | THE SELLER 卖方 |
| --- | --- |
| 深圳东部华侨城有限公司 Shenzhen OCT Sanzhou Investment Ltd. 地址：东部华侨城（盐田）旅游项目筹建办公室大梅沙社区服务中心，盐田区，深圳，中国，518083 Address: East OCT(Yantian) Tour Projects Prepare Construct Office Dameisha Community Service Center, Yantian District, Shenzhen, China 518083 电话：+86 （0）755 25255182 传真：+86 （0）755 25255677 Tel:+86 (0)755 25255182 Fax:+86 (0)755 25255677 开户银行：中国民生银行深圳分行盐田支行 Bank: China Minsheng Bank Yantian Branch 账号：1818014140000188 Account No.:1818014140000188 银行地址：深圳市盐田区沙头角 Bank Address: Shatoujiao, Yantian District, Shenzhen, China 电话：+ 358 10 2522 757 传真：+ 358 10 2522 543 Swift code IBAN F | MirageEntertainment 美国泛美亚娱乐机构 Office电话： 1-909-595-0531 Facsimile传真: 1-909-595-8342 Mobile手机: 1-951-538-5712(David Draves) Address地址 ：19435 East Walnut Drive South City of Industry, CA 91748 USA 银行名称: East West Bank, San Gabriel Branch 301 W. Valley Blvd. San Gabriel, CA91776 USA 帐号： 003027872 流水号： 322070381 电汇代码：EWBKUS66XXX |
| Name of Authorized Signatory 签约代表人姓名 Place: 签字地点: Date: 日期: | Name of Authorized Signatory 签约代表人姓名 João Carlos de Oliveira Godinho Place: 签字地点: Date: 日期: |

Annex 1Delivery SCOPE附件1供货范围

硬件提供部分

Hardware supply section

OCT EAST SUPPLIES ALL ITEMS LISTED IN BLUE ON HARDWARE SECTION

| SFX EQUIPMENT LIST 特效设备清单 |  |  |  |
| --- | --- | --- | --- |
| Type 类型 | Effect 效果 | Purpose功能 | COUNTRY/ SUPPLIER产地 |
| 丙烷特效 | 10米高火焰 | 船体破裂 | 美国 |
| Propane Effect 丙烷特效 | 10 Meter High 10米高火焰 | Break-A-Way Ship 船体断裂 | MADE IN US 美国 |
| Propane Effect 丙烷特效 | 10 Meter High 10米高火焰 | Break-A-Way Ship 船体断裂 | MADE IN US 美国 |
| Propane Effect 丙烷特效 | Jet Ski Fire Burn 摩托艇跳台着火 | Jet Ski Ramp Explosion 摩托艇跳台爆炸 | MADE IN US 美国 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies 东部华侨城 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| Pneumatic 气动 | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| SUBTRACTED FROM PROJECT | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies 东部华侨城 |
| SUBTRACTED FROM PROJECT | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| SUBTRACTED FROM PROJECT | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| SUBTRACTED FROM PROJECT | Large water cannons 大水炮 | 12 Meters High 12米高水柱 | OCT EAST Supplies东部华侨城 |
| SUBTRACTED FROM PROJECT |  |  |  |
| Mechanical / Pneumatic机动/气动 | Barrel launchers 桶发射 | Launch 55 gal drums 40' into the air 把55加仑的桶发射到40尺的高空 | MADE IN US 中国 |
| Mechanical / Pneumatic机动/气动 | Barrel launchers 桶发射 | Launch 55 gal drums 40' into the air 把55加仑的桶发射到40尺的高空 | MADE IN US 中国 |
| Mechanical / Pneumatic机动/气动 | Barrel launchers 桶发射 | Launch 55 gal drums 40' into the air 把55加仑的桶发射到40尺的高空 | MADE IN US 中国 |
| Mechanical / Pneumatic机动/气动 | Dummy Launch 假人发射 | Sends a Dummy of the Madrill 50 meters in distance and 10 high 把假人（Madrill）发射到50米远，10米的高空 | MADE IN US 美国 |
| SUBTRACTED FROM PROJECT |  |  |  |
| Mechanical 机动 | Pop up Board 翘板 | A board on the dock will be hinged and pop up 船上的一块甲板向上翘 | MADE IN CHINA中国 |
| Mechanical 机动 | Mandrill Sceptar 权杖 | Battery Operated Telsa Ball 电池供电的Telsa球 | MADE IN UK 英国 |
| Mechanical Laser 机动激光 | Glowing Alter 发光的圣坛 | Laser Lights will Glow from the Alter 激光灯使圣坛发光 | OCT EAST Supplies 东部华侨城 |
| Hydrolic / Mechanical液压/机动 | Break-A-Way Bridge 桥断裂 | 10 Meters of Bridge will fall when flood waters come 洪水来临时10米长的桥断裂 | OCT EAST Supplies东部华侨城 |
| Water Flood Effect 洪水特效 | Flood Burst 洪水暴发 | The Big Flood 制造巨大的洪水暴发 | OCT EAST Supplies 东部华侨城 |
| Mechanical 机动 | Falling Mast 桅杆倾斜 | 2 Falling Mast will fall slightly to a 45 degree angle 两根桅杆倾斜45度角 | OCT EAST Supplies东部华侨城 |
| Mechanical 机动 | Center Section Boat Breaking 大船中央断裂 | Ships center section breaking apart 大船中央断裂 | OCT EAST Supplies东部华侨城 |
| STUNT EQUIPMENT 特技设备 |  |  |  |
| Mechanical Stunt Effect 机动特技特效 | Sliide for Life 维亚 | Specialized Trolley / Install Hardware / From Shoreline Tower | MADE IN US 美国 |
| Mechanical Stunt Effect 机动特技特效 | Slack Line Slide 滑绳 | Manila Rope / Circus Safety Loop / Slide from ship to Ground | MADE IN US美国 |
| Mechanical Stunt Effect 机动特技特效 | Rappelling Fight Sequence 滑绳打斗 | Static 7/16 line / Safety Harness / Figure Eights / D-rings | MADE IN US 美国 |
| Protective Fire Safety Attire全套防火系列 | Full Fire Burns 火烧人 | Safety Wear for Performers for all Fire Burns | MADE IN US 美国 |
| SPECIALIZED EQUIPMENT 专用设备 |  |  |  |
| Diving Boards 跳板 | Competetive Board 跳板 | 16 feet long 16尺长 | MADE IN US 美国 |
| Mechanical 机动 | Diving Boards Standard 标准跳板 | standards to mount diivnjg boards 固定在跳板上 | MADE IN US 美国 |
| SUBTRACTED FROM PROJECT |  |  |  |
| Mechanical 机动 | Bungee Drop 蹦极 | Performer Drops from Mast during Flood 洪水来临时，演员从桅杆上跳下 | MADE IN US 美国 |
| Mechanical 机动 | Jet Ski Jump Ramp 摩托艇跳台 | Jet Ski Ramp with Propane Unit 摩托艇跳台带着火设备 | MADE IN CHINA 中国 |
| Mechanical 机动 | Freestyle Kicker Ramp 摩托车自由条跳台 | This is the take off Ramp near Water Tower 水塔处起跳台 | MADE IN CHINA 中国 |
| Mechanical 机动 | Landing Ramp 摩托车落地台 | This Ramp is on the bridge 桥处落地台 | MADE IN CHINA 中国 |
| OCT EAST SUPPLIES 东部华侨城提供 |  |  |  |
| Mechanical / Pneumatic机动/气动 | Smoke Machines 烟雾机 | Smoke Effects (4-SMOKE MACHINES) PARK SUPPLIED 4个烟雾机 | OCT EAST 东部华侨城 |
| Mechanical / Pneumatic机动/气动 | CO2 Units 二氧化碳设备 | All C02 Units 所有的二氧化碳设备 | OCT EAST 东部华侨城 |
| MOTORIZED VEHICLES 机动车辆 |  |  |  |
| 水上车辆 | 雅马哈摩托艇super 701 | 单人摩托艇 | 中国 |
| Water Craft | Yamaha Super Jet 701 | Standup Jet Ski | Supplied in China |
| Water Craft | Yamaha Super Jet 701 | Standup Jet Ski | Supplied in China |
| Water Craft | Yamaha Super Jet 701 | Standup Jet Ski | Supplied in China |
|  | 川崎Ultra250X | 双人摩托艇 |  |
| Water Craft | Yamaha 250 X | SitDown Jet Ski | Supplied in China |
| Water Craft | Yamaha 250 X | SitDown Jet Ski | Supplied in China |
| 摩托车 | 本田CRF250 | 自由式跨越跳 |  |
| Off Road | Honda CRF 250 Motor Bike | Freestyle Motocross | Supplied in China |
| Off Road | Honda CRF 250 Motor Bike | Freestyle Motocross | Supplied in China |
| 所有设备的包装 |  |  |  |
| Theme and Modification for all Motorized Equp. | Theme and Modification改装和喷漆 | Theme and Modification改装和喷漆 | Done in China 中国 |
| SUBTRACTED FROM PROJECT |  |  |  |
| TraIler 拖车 | Yamaha Super Jet 701 摩托艇 | Trailer 拖车 | Supplied in US 美国 |
| TraIler 拖车 | Kawasaki ULTR 250X 川崎摩托艇 | Trailer 拖车 | Supplied in US 美国 |
| OTHER SYSTEMS AND SUPPLIES其他系统和供应 |  |  |  |
| Computer Control System 计算机控制系统 |  |  | SUPPLIED FROM US美国 |
| Hand Props and Weapons 手持道具和武器 | Reduced Quantity from Project |  | Supplied in US - China美国和中国 |
| Specialized Safety Attire 专业安全配套 |  |  | Supplied in US美国 |
| Spare parts and Warranty 备用配件 |  |  | Supplied in US美国 |
| Music and Soundtrack |  | Soundtrack in US Voiceovers in China | Supplied in US - CHINA美国和中国 |
| Maintenance Tools 维修工具 | Reduced Quantity from Project |  | SUPPLIED FROM US美国 |

上述注明产地为东部华侨城的部分由买方提供，其余均由卖方提供。

Above indicated with “OCT EAST” shall be provided by the Buyer, and all others are provided by the Seller.

Production Unit:制作部分

Project Director visits (1) duration (2) Months (June 30 – August 30, 2008)

项目制作人访问1次 2.5个月(5月15日-8月1日)

Project Manager (1) Visits Duration (2.5) Months (June 30,– September 15, 2008)

项目经理访问1次 2.5个月(5月15日-8月1日)

Chinese Engineer (2) Visits Duration (1.5) Months (June 30 – August 15, 2008)

中方工程师访问2次 2.5个月(5月15日-8月1日)

Chinese Translator (1) Visits Duration (2.5) Months (June 30 – September 15, 2008)

中方翻译访问1次 2.5个月(5月15日-8月1日)

International and Domestic Medical Insurance国际国内医疗保险

Marketing 市场运作费

Additional Support Staff 其他辅助人员

Production Software制作软件:

Computer Control System 电脑控制系统

- Flood at Mandrill Mountain

360 Sound Effects Board 音效控制板

- Flood at Mandrill Mountain

Computer Programming for the Following Shows 电脑编程

- Flood at Mandrill Mountain

Computer Programming / Time Coding Integration时间设定:

- Integrating Soundtrack 合成音乐

- Integrating Voiceovers合成配音

- Integrating Sound Effects合成声效

- Integrating all special effects合成各种特效

- Integrating Stunt Equipment Releases合成特技设备动作效果

- Integrating all safety enabling and disabling switches合成所有安全开关

- Programming of 360 Sound Effects Board声效控制板编程

Hardware Equipment:硬件设备	(See Annex 1见附件1)

US Special Effects Equipment 美国特效设备

US Custom Built Special Effects 美国订做特效

US Stunt Equipment美国特技设备

Specialized Equipment (Bungee Equipment / Etc.)专业设备(如蹦极等)

Chinese Specialized Equipment (Motorcycle and Jet Ski Jump Ramps)中国特效设备

Motorized Water Craft 机动水上车辆

Freestyle Motocross Motorcycles

Installation安装:

(2) US Special Effects Equipment Installers  2名美国特效设备工程师

(2) Chinese Special Effects Installers  1名中国特效工程师

(2) US Stunt Riggers Equipment Installers 2名美国特技设备工程师

(1) US Specialized Diving Equipment Installers 1名美国跳水设备设备安装工程师

Installation Hardware安装硬件

R/T International Airfare 国际往返机票

R/T Domestic Airfare 国内往返机票

International Medical Insurance (Foreigners)国际医疗保险

Test /Adjust / Training测试/培训

Installation period from (August 02, 2008 – August 31, 2008) 安装期6月25日-7月15日

Spare Parts / Warranty备用备件/保修

Specific Spare Parts for Effects and Specialized Equipment

特效及专业设备的特殊备件

Warranty of Equipment (1 year warranty) 设备保修1年

Staff Logistics:员工

Staff R/T International Airfare 国际往返机票

Staff R/T Domestic Airfare国内往返机票

Overseas and Domestic Shipping	国际国内运输

US Domestic Shipping美国境内运输

International Overseas Shipping国际运输

Chinese Domestic Shipping中国境内运输

US TAXES美国税

US Contract Tax 美国合同税

US Payroll Taxes and Fees美国工资税

US Sales Taxes and Fees美国营业税

US & China Administration美国/中国管理

US and Chinese Staff Payroll Salary美国和中国员工工资:

Chinese Administrator 中国管理者

Commercial General Liability Insurance ($5 Million Umbrella) 综合责任险

Visas签证

Expendables (Petrol for Staff Van) 消耗品(员工租车汽油费)

Electronic Communications电子通讯

Mobile Phone & Minutes手提电话及电话费

Faxes /	Internet Connection传真/网络

Overhead Operations	成本控制

Total:  		 RMB 5,000,000.00

合计:        人民币5,000,000元

OCT EAST Responsibilities:东部华侨城职责

Support & Staff:辅助及人员

- All Set Construction and Materials所有场地工程及材料

- Entire Backstage Area and Support rooms Construction and Materials

整个后台区域及辅助房的工程及材料

- Specified Special Effects stipulated in red in ANNEX 1 附件1里红色部分

- (OCT EAST) Project Manager 东部华侨城项目经理

- Sound Technician (Audio Company – We can help in Sourcing) 音响师(音响公司-我们可协助寻找)

- Electrician电力工程师

- Plumber (Propane Gas Piping / Pneumatic Airlines)管道工(丙烷气管/空气管)

- Labor人力

- Crane/Fork Lift and other heavy equipment and operators, Rigging Points, Heavy Equipment, Concrete Work and any Necessary Conduit, Wiring, Piping Gas, Water and Electrical Hardware

吊车/叉车和其他重的设备及操作人员,支撑点,重型设备,水泥工种和所有必要的管道,线路,气管,水和电的硬件.

- Custom Taxes / Duty Taxes (OCT EAST Responsibility)关税(东部华侨城)

- Chinese Contract Tax (OCT EAST Responsibility)中国合同税(东部华侨城)

Show Staff for Mirage Staff to Train供泛美亚培新的演出人员:

- (TD) Technical Director to eventually run the Show Control System (This person is in charge of the entire show staff)

(控制室)技术领队,操作表演控制系统(这个人管理所有控制室其他人员.)

- (TD) Assistant to operate the sound effects board and Audio System (控制室)协助操作音响和配音效

- Show Maintenance Team (2-3) Maintain Special Effects and Stunt Equipment 维修人员2-3名,维修特效及特技设备

- Stage Crew (2-4) Keep set clean / for Pre-show setup and re-set of effects / props / Stunt Equipment 助演2-4名,保持舞台清洁,演出前复位和演出后特效\道具\特技设备复位

Hotel and Meals酒店和用餐:

- 4 Star Hotel Accommodations for US Installers / US Staff / Corporate Officers

美国安装工程师/美国雇员/协助人员的4星级酒店住宿

- Per Diem or meals at four star Hotel for US Installers / US Staff / Corporate Officers

美国安装工程师/美国雇员/协助人员的4星级酒店用餐

- Apartment or Dorm for Mirage Chinese Staff

泛美亚中国人员员工宿舍住宿

- Meals or per diem at their staff dinning room for the Mirage Chinese Staff

泛美亚中国人员员工餐厅用餐

Important Notification重要提示:

Installation Package shall include安装包应包括:

- All Air Pneumatic Lines./ Hoses from source to effect 所有气源到特效的气管和线路

- All Propane Lines or Pipe from source to effect所有丙烷气罐到特效的丙烷管

- All Electrical Lines (110 and 220 volt) from source to effect 所有电源到特效电的电线(110伏和220伏)

- All Electrical Lines (24 volt) Wires must be run from each effect to the show control booth

所有从各个特效点到控制室的24伏电缆

- All additional Electrical Stub ups and Breaker Boxes 所有额外的电箱和接电器

- Air compressors，all Air Lines from compressor to effects, 空气压缩机及从空气压缩机到特效点的气管

- All Propane Gas and their Supply Tanks 所有丙烷气罐和气供应罐

- All Water Supply 所有供水

- All Labor as reasonably required by Seller 所有买方要求的人力

- All Pyro Props, Consumables and Installation 所有烟火道具

Utility Package shall include实用包包括:

- All hardware attachments (Claps –Straps – Etc) 所有硬件附属品(锤子,带子等等)

- All bolts, nuts, screws, cable, rope, wire rope clamps, come-a-longs, hoists 所有螺栓,螺母,螺钉,电缆,绳子,电线夹,附带品,吊钩等

- All Installation Power Tools and Power Supply,所有安装电力供应及电力工具

- All Installation specialized Tools,所有安装专业工具

- All paint and other products needed for the theme or masking of the set pieces,所有喷漆,和其他与场地主题相符的产品

- All guy points and their foundations. 所有支撑点及其地基

ANNEX 2 SCHEDULE 附件2时间安排 REVISED 06-03-2008

| OCT EAST "FLOOD AT MANDRILL MOUNTAIN" |  |
| --- | --- |
| Description | Duration |
| Signed Contract 签订合同 | 06/06/2008 |
| First Payment Received from OCT EAST 首付款 | 06/20/2008 |
| Revised Plot Plans 修改后的平面图 | 06/20/2008-06/30/2008 |
| Theme Drawings of New Set Pieces 场地包装图 | 06/20/2008-07/01/2008` |
| US & Local Equipment Manufacturing Starts美国和当地设备开始采购 | 06/20/2008 |
| Contract All Staff 合同员工到位 | 06/20/2008 |
| Rehearsal Script First Draft 排练剧本初稿 | 06/20/2008-07/01/2008 |
| Rehearsal Script Final Draft (Approval) 排练最终剧本 | 08/01/2008 |
| Music & Sound Effect 音乐制作 | 07/15/2008-08/15/2008 |
| US Made Equipment Shipping from US Port | 07/07/2008-07/15/2008 |
| US Made Equip Shipment arriving at port美国设备到港 | 08/01/2008-08/15/2008 |
| Chinese Made Equip Arriving at Park中国设备到达公园 | 08/01/2008 |
| Installation Special Effects Equipment 安装设备 | 08/02/2008-08/31/2008 |
| Installation of Stunt and Specialized Equipment特技设备安装 | 08/02/2008-08/31/2008 |
| Computer Program Show Time Coding Adjustment 控制系统调试 | 08/25/2008-10/01/2008 |
| Set Construction Completion (OCT EAST) 场地施工完成 | 08/01/2008 |
| OCT EAST Special Effects Install and Completion 东部华侨城特效安装完成 | 07/10/2008-08/01/2008 |
| Install of Additional Piping / Hoses / Electrical Wiring.额外管线完成 | 07/1/2008 |
| All Pulling of Wires through Conduit (OCT EAST)牵线 | 07/15/2008 |
| Testing / Training of SFX Equipment 特效调试 | 08/24/2008-08/31/2008 |
| Rehearsal Schedule 排练日程 | 08/01/2008-09/14/2008 |
| Show Opening 开业 | 09/15/2008 |